AUTOMATION EXERCISE

Web Testing Project

TEST PLAN

| Project | Automation Exercise — Web Application |
| --- | --- |
| Document | Test Plan v1.0 |
| Prepared By | Abanob Sorour |
| Organization | Information Technology Institute (ITI) |
| Date | June 2025 |
| Status | FINAL — Execution Complete |

# 1. Introduction

## 1.1 Purpose

This Test Plan defines the strategy, scope, resources, schedule, and approach for testing the Automation Exercise web application. It serves as the primary reference document for all testing activities carried out as part of the ITI graduation project.

## 1.2 Project Overview

Automation Exercise (automationexercise.com) is an e-commerce web application that provides a complete online shopping experience including user registration, account management, product browsing, cart operations, and order processing.

## 1.3 Objectives

- Verify that all user-facing features function according to their specifications.

- Identify defects in input validation, form handling, and business logic.

- Ensure the registration and account management flows are reliable and secure.

- Validate end-to-end user journeys from sign-up through cart and checkout.

- Provide a clear defect report with reproducible steps and severity ratings.

## 1.4 Document Scope

This plan covers functional testing of the following modules: Signup (Step 1), Account Information (Step 2), Login & Authentication, Subscription, and Cart & Search. Performance, security penetration, and API testing are out of scope for this iteration.

# 2. Test Scope

## 2.1 Features In Scope

- User signup with valid and invalid data (TC-01 to TC-10)

- Account creation form validation — all required and optional fields (TC-11 to TC-30)

- Login with correct credentials, wrong password, and wrong email (TC-42 to TC-44)

- Account deletion (TC-41)

- Newsletter subscription — valid, empty, and invalid email (TC-37 to TC-39)

- Duplicate email registration detection (TC-40)

- Add product to cart, remove product, add multiple quantities (TC-45 to TC-48)

- Product search by keyword (TC-47)

## 2.2 Features Out of Scope

- Performance / load testing

- Security penetration testing

- API-level testing

- Payment gateway and order fulfilment

- Browser compatibility beyond Chrome on Windows

- Mobile / responsive layout testing

- Database-level validation

## 2.3 Modules & Test Case Distribution

| Module | Total TCs | Passed | Failed | TC IDs |
| --- | --- | --- | --- | --- |
| Signup — Step 1 | 10 | 9 | 1 | TC-01 to TC-10 |
| Account Information — Step 2 | 20 | 14 | 6 | TC-11 to TC-30 |
| Login & Authentication | 7 | 7 | 0 | TC-40 to TC-44 |
| Subscription | 3 | 3 | 0 | TC-37 to TC-39 |
| Cart & Search | 8 | 8 | 0 | TC-45 to TC-48 |
| TOTAL | 48 | 42 | 6 |  |

# 3. Test Approach

## 3.1 Testing Types

### Functional Testing

Each feature was tested against its functional requirements. Test cases were designed to verify both happy-path flows and edge cases.

### Negative Testing

Invalid inputs were systematically applied to every form field to verify that the application rejects them gracefully and provides meaningful feedback to the user.

### Boundary Value Analysis (BVA)

Input boundaries were tested — for example, empty fields, fields with only spaces, and fields with maximum-length inputs — to ensure correct boundary handling.

### Equivalence Partitioning (EP)

Input classes were divided into valid and invalid partitions. One representative value from each partition was tested to achieve efficient coverage without redundancy.

## 3.2 Test Levels

- System Testing: all test cases were executed at the system level against the fully integrated web application.

- End-to-End Testing: multi-step flows (Signup Step 1 → Account Info → Login → Cart) were tested as complete user journeys.

## 3.3 Test Design Techniques

| Technique | Description | Applied To |
| --- | --- | --- |
| Equivalence Partitioning | Group inputs into valid/invalid classes | Email, Name, Phone fields |
| Boundary Value Analysis | Test at boundaries of valid input ranges | Required fields, length limits |
| Negative Testing | Provide inputs outside accepted range | All form fields |
| Decision Table Testing | Combinations of conditions and outcomes | Login logic, registration rules |
| Use Case Testing | Follow real user journeys end-to-end | Full signup → cart flow |

# 4. Test Environment

## 4.1 Hardware & Software Configuration

| Component | Details |
| --- | --- |
| Operating System | Windows 10 / Windows 11 |
| Browser | Google Chrome (latest stable) |
| Automation Tool | Selenium WebDriver 4.x |
| Application Under Test | https://automationexercise.com |
| Test Environment Type | Production / Live environment (read-only testing) |
| Test Management | Manual tracking via Excel test case spreadsheet |
| Defect Tracking | Documented in test case log (Status: Fail + Actual Result) |
| Network | Standard internet connection (no VPN required) |

## 4.2 Test Data

- Valid email accounts: abanob.soror@gmail.com, abanob.soror2017@gmail.com

- Valid password: 012224478862

- Valid Egyptian mobile: +201270180191

- Invalid inputs: spaces-only names (@@@@@, ######), emails missing @, alphabetic phone numbers

- Arabic characters: أبانوب، سرور (used for internationalization testing)

- All test data is synthetic and created specifically for this project.

# 5. Entry & Exit Criteria

## 5.1 Entry Criteria

The following conditions must be met before test execution begins:

- Application is deployed and accessible at automationexercise.com

- Chrome browser is installed and Selenium WebDriver is configured

- All test cases are reviewed, approved, and documented

- Test data is prepared and available

- Test environment has been verified to be stable

## 5.2 Exit Criteria

Testing is considered complete when all of the following conditions are satisfied:

- All 48 planned test cases have been executed

- All defects found have been documented with severity, steps to reproduce, expected vs actual results

- Pass rate of >= 80% is achieved across all modules

- All Critical and High severity defects have been logged and communicated to stakeholders

- Test Summary Report has been prepared and reviewed

## 5.3 Suspension Criteria

Testing will be suspended if any of the following occur:

- The application becomes inaccessible or unstable for more than 2 hours

- A blocker defect prevents execution of more than 30% of planned test cases

- Test environment configuration cannot be established

# 6. Defect Management

## 6.1 Severity Classification

| Severity | Definition | Response Time | Examples in This Project |
| --- | --- | --- | --- |
| Critical | System unusable; security risk; data corruption | Fix before any release | Alphabetic/special chars accepted in mobile field (TC-28/29/30) |
| High | Major feature broken; no workaround | Fix in next sprint | Spaces-only / special chars in name accepted (TC-07/09/17/19) |
| Medium | Feature partially broken; workaround exists | Fix in current release | No medium defects found in this cycle |
| Low | Minor cosmetic or UX issue | Fix when convenient | No low defects found in this cycle |

## 6.2 Defect Log Summary

| ID | Title | Module | Severity | Status | TC Ref |
| --- | --- | --- | --- | --- | --- |
| D-01 | Spaces-only username accepted on Signup | Signup | High | Open | TC-07 |
| D-02 | Special characters in username not rejected | Signup | High | Open | TC-09 |
| D-03 | Special characters in First Name accepted | Account Info | High | Open | TC-17 |
| D-04 | Special characters in Last Name accepted | Account Info | High | Open | TC-19 |
| D-05 | Alphabetic characters accepted in mobile number | Account Info | Critical | Open | TC-28 |
| D-06 | Special chars & spaces accepted in mobile number | Account Info | Critical | Open | TC-29/30 |

# 7. Test Execution Summary

## 7.1 Execution Metrics

| Metric | Value |
| --- | --- |
| Total Test Cases Planned | 48 |
| Total Executed | 48 (100%) |
| Passed | 42 |
| Failed | 6 |
| Blocked | 0 |
| Pass Rate | 87.5% |
| Critical Defects | 2 |
| High Defects | 4 |

## 7.2 Execution Notes

- All 48 test cases were executed in a single test cycle on Chrome for Windows.

- No test cases were blocked. All executed to completion with a definitive pass or fail outcome.

- The 6 failed test cases all relate to insufficient input validation in name and phone number fields.

- Login, Subscription, Cart, and Search modules achieved 100% pass rate.

- Arabic character support was verified and works correctly across Username, First Name, and Last Name fields.

# 8. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| App inaccessible during testing (live environment) | Low | High | Test during off-peak hours; retry on next day if blocked. |
| Test data created on live site (real accounts) | High | Medium | Use dedicated test emails; delete accounts after each test run. |
| Application updates change UI between test runs | Medium | Medium | Document exact steps and screenshots; re-verify on any observed change. |
| Input validation fixed by site owner mid-cycle | Low | Low | Re-execute failed TCs at start of each session; note any changes. |
| Single browser coverage (Chrome only) | N/A | Medium | Out of scope for this cycle; recommended for follow-up iteration. |

# 9. Recommendations

## 9.1 Critical Fixes Required Before Release

- Enforce strict phone number validation: The mobile number field must reject alphabetic characters, special symbols (#, $, @), and internal spaces. Accepted format should be digits only with an optional leading '+'. Suggested regex: /^\+?[0-9]{7,15}$/.

## 9.2 High Priority Fixes

- Implement name field sanitization: Username, First Name, and Last Name fields must reject inputs consisting entirely of spaces or special characters. A Unicode-aware pattern such as /^[\p{L}\d .'-]{1,}$/u is recommended to allow both Latin and Arabic characters while blocking garbage input.

## 9.3 Architectural Improvements

- Add server-side validation: All current validation appears to be client-side only. This can be bypassed via direct API calls or browser developer tools. All validation rules must be duplicated on the server to ensure data integrity.

- Implement consistent error messaging: Error messages should be descriptive and user-friendly. 'Please fill out this field' is sufficient for empty fields, but invalid character rejection should explain what is accepted (e.g. 'Name may only contain letters and spaces').

## 9.4 Testing Improvements for Future Cycles

- Expand browser coverage: Repeat this test plan on Firefox, Microsoft Edge, and Safari to ensure cross-browser consistency.

- Add mobile / responsive testing: Test the application on mobile viewports (320px–768px) using Chrome DevTools or real devices.

- Add regression suite: Automate the 42 passing test cases as a regression suite to run on every deployment.

- Include performance testing: Run baseline load tests to measure page response times under normal and peak traffic conditions.

# 10. Sign-Off

This document confirms that the described testing activities have been completed and the results documented herein are accurate to the best of the test team's knowledge.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Test Engineer | Abanob Sorour |  | June 2025 |
| Project Supervisor |  |  |  |
| QA Lead (ITI) |  |  |  |

End of Test Plan Document